G2G REVENUE OPERATING SYSTEM

Sales & Marketing Intelligence: Comprehensive Domain Audit, Screen Inventory, Deduplication Strategy, and Process-Ordered Lifecycle Architecture

| Author / Architect | G2G Enterprise Product & Architecture Team |
| --- | --- |
| Target Repositories | Backend: hp_erp (Laravel) ¦ Frontend: g2gv0 (Next.js 14) |
| Database Authority | DB3 (Live & Dev MySQL/MariaDB instances) |
| Governing Benchmark | G2G Talent Management Lifecycle Architecture (Hire -> Grow -> Exit) |
| Document Status | Master Architecture Specification & Working Action Plan |

# 1. Executive Summary & Problem Statement

The G2G application currently houses its commercial revenue generation capabilities under a fractured and fragmented structure titled 'Sales & Marketing Intelligence' (Menu ID 199 in tblmenumaster_g2g). Due to iterative migrations, the system was artificially split into three parallel, competing sub-modules: Marketing, Sales, and GTM Agents. Each sub-module operates with its own submenus, tabs, API routes, and database models, creating severe duplication, split-brain data states, and user confusion.

A user or salesperson operating in the system experiences critical operational friction:

Parallel Pipelines: A deal created in GTM Agents ('Deals' screen) is isolated in gtm_deals and does not appear in the Sales 'Opportunities' screen (vtiger_potential), preventing Sales Operations from generating formal Quotes, Sales Orders, or Invoices.

Duplicated Campaigns: Both Marketing and GTM Agents maintain independent 'Campaigns' menus. Marketing focuses on legacy list metrics while GTM focuses on audience segments and AI content, with zero data synchronization.

Redundant Approval Gates: Marketing displays an 'Outreach Approvals' menu, while GTM displays an 'Outreach' menu. In reality, GTM Outreach already contains the complete 4-stage human approval workflow (draft -> submitted -> pending_approval -> approved -> sent).

Misleading Terminology: GTM features a 'Customers' menu, which actually represents post-sale Customer Success, Renewals, and Health Scoring. Placing this next to Marketing's 'Organizations' (B2B Accounts) confuses users regarding where customer records belong.

Ghost Screens: A menu row exists for 'Consent & Preferences' (/module/crm/marketing/consent via migration 2026_12_03_090000), but no frontend screen exists in g2gv0, resulting in a dead link.

# 2. The Governing Benchmark: Talent Management Lifecycle Model

In G2G, the Talent Management module (engineered via Migration 2026_09_19_120000_order_talent_menu_by_lifecycle.php) succeeded by abandoning departmental silos and structuring navigation strictly by the human lifecycle:

Talent Dashboard  -->  Recruitment  -->  Onboarding  -->  Employee Profiles  -->  Performance  -->  Development  -->  Offboarding  -->  Admin

For Sales & Marketing Intelligence, we must adopt this exact chronological, process-oriented philosophy. A business revenue system is a single, continuous pipeline that converts market curiosity into retained customer revenue:

Command Center  -->  Market Signals  -->  Audience & Accounts  -->  Campaigns & Outreach  -->  Leads  -->  Deals & Pipeline  -->  Commercials & Billing  -->  Customer Success  -->  AI Agents & Ops  -->  Reports

# 3. Full Codebase Screen & Feature Inventory

Below is the complete, line-by-line inventory of all 32 commercial screens identified across g2gv0 and hp_erp, analyzing their component implementation, backend route, database backing, and current architectural status.

| Screen / Feature | Frontend Component & Path | Backend Route & Controller | Database Table | Core Use Case | Audit Verdict |
| --- | --- | --- | --- | --- | --- |
| Command Center | command-center-view.tsx /gtm/command-center | GET /api/gtm/pipeline/summary ReportController | gtm_deals, gtm_accounts | Executive KPIs, agent health, pipeline status | Keep as Stage 1 |
| Prospecting | prospecting-view.tsx /gtm/prospecting | POST /api/gtm/prospecting ProspectingController | gtm_accounts, gtm_contacts | Automated company research, ICP matching | Keep in Stage 2 |
| Signals & Ingestion | signals-page-content.tsx /signals, /ingestion | GET /api/signals/... SignalController | school_signals, market_signals | Buying intent signals, lead ingestion | Keep in Stage 2 |
| Organizations | organization-list-view.tsx /module/crm/marketing/organizations | GET /api/crm/organizations OrganizationController | vtiger_account | Canonical B2B company records, hierarchies | Keep in Stage 3 |
| Contacts | contact-list-view.tsx /module/crm/marketing/contacts | GET /api/crm/contacts ContactController | vtiger_contactdetails | Decision makers, buyers, contact details | Keep in Stage 3 |
| Playbooks & ICP | playbooks-view.tsx /gtm/playbooks | GET /api/gtm/playbooks PlaybookController | gtm_playbooks | Target criteria, ICP personas, playbooks | Keep in Stage 3 |
| Campaigns (GTM) | campaigns-view.tsx /gtm/campaigns | GET /api/gtm/campaigns CampaignController | gtm_campaigns, gtm_segments | Multi-channel campaigns, dynamic segments | Merge with CRM Camp. |
| Campaigns (CRM) | campaign-list-view.tsx /module/crm/marketing/campaigns | GET /api/crm/campaigns CrmCampaignController | vtiger_campaign | Legacy campaign list, budget vs revenue | Merge into GTM Camp. |
| Outreach | outreach-view.tsx /gtm/outreach | GET /api/gtm/outreach OutreachController | gtm_outreach_messages | 4-step email sequence, draft to send | Keep in Stage 4 |
| Outreach Approvals | No independent view /module/crm/marketing/outreach-approvals | N/A | N/A | Approval queue for outbound emails | Retire (Inside Outreach) |
| Consent & Preferences | Ghost Screen /module/crm/marketing/consent | N/A (Migration only) | crm_consent_preferences | Channel-level consent and unsubscribes | REMOVE (Ghost link) |
| Leads | lead-list-view.tsx /module/crm/marketing/leads | GET /api/crm/leads LeadController | vtiger_leaddetails | Inbound leads, web-to-lead, conversions | Keep in Stage 5 |
| Automation Rules | crm-lead-routing-admin.tsx /module/crm/marketing/automation-rules | GET /api/crm/lead-rules LeadRuleController | vtiger_lead_rules | Scoring criteria, round-robin assignment | Keep in Stage 5 |
| Deals (GTM) | deals-view.tsx /gtm/deals | GET /api/gtm/deals DealController | gtm_deals | AI coaching, methodology scoring, flags | MERGE with Opportunities |
| Opportunities (CRM) | opportunity-list-view.tsx /module/crm/sales/opportunities | GET /api/crm/opportunities OpportunityController | vtiger_potential | Kanban pipeline, quotes link, line items | MERGE with Deals |
| Forecast | forecast-view.tsx /gtm/forecast | GET /api/gtm/forecast ForecastController | gtm_forecast_entries | Weighted revenue projections, commit tiers | Keep in Stage 6 |
| Quotes | quote-list-view.tsx /module/crm/sales/quotes | GET /api/crm/quotes QuoteController | vtiger_quotes | Commercial proposals, pricing, line items | Keep in Stage 7 |
| Products | product-list-view.tsx /module/crm/sales/products | GET /api/crm/products ProductController | vtiger_products | Product master catalog, pricing, SKU | Keep in Stage 7 |
| Services | service-list-view.tsx /module/crm/sales/services | GET /api/crm/services ServiceController | vtiger_service | Billable service catalog, hourly rates | Keep in Stage 7 |
| Price Books | price-book-list-view.tsx /module/crm/sales/price-books | GET /api/crm/pricebooks PriceBookController | vtiger_pricebook | Tiered pricing, regional currency schedules | Keep in Stage 7 |
| Sales Orders | sales-order-list-view.tsx /module/crm/sales/sales-orders | GET /api/crm/salesorders SalesOrderController | vtiger_salesorder | Confirmed client orders, fulfillment status | Keep in Stage 7 |
| Invoices | invoice-list-view.tsx /module/crm/sales/invoices | GET /api/crm/invoices InvoiceController | vtiger_invoice | Billed revenue, payment status, PDF gen | Keep in Stage 7 |
| Vendors | vendor-list-view.tsx /module/crm/sales/vendors | GET /api/crm/vendors VendorController | vtiger_vendor | Supplier and third-party vendor directory | Keep in Stage 7 |
| Purchase Orders | purchase-order-list-view.tsx /module/crm/sales/purchase-orders | GET /api/crm/purchaseorders PurchaseOrderController | vtiger_purchaseorder | Procurement orders issued to vendors | Keep in Stage 7 |
| Customers (GTM) | customers-view.tsx /gtm/customers | GET /api/gtm/customers CustomerController | gtm_accounts, renewals | Post-sale health scoring, churn alerts | Rename to Customer Success |
| SMS Notifier | sms-log-list-view.tsx /module/crm/sales/sms-notifier | GET /api/crm/sms-logs SmsController | vtiger_smsnotifier | Transactional client SMS, status tracking | Keep in Stage 8 |
| Agents (GTM) | agents-view.tsx /gtm/agents | GET /api/gtm/agents AgentController | gtm_agents | Prospecting & Outreach autonomous agents | Keep in Stage 9 |
| Agent Run History | crm-history-tab.tsx /module/crm/marketing/agent-history | GET /api/crm/agent-runs AgentRunController | gtm_agent_runs | Detailed execution audit log, token usage | Keep in Stage 9 |
| Workflows | workflows-view.tsx /gtm/workflows | GET /api/gtm/workflows WorkflowController | gtm_workflows | Visual trigger-action automation engine | Keep in Stage 9 |
| Monitoring (GTM) | monitoring-view.tsx /gtm/monitoring | GET /api/gtm/monitoring MonitoringController | gtm_monitoring_probes | Server probes, queue telemetry, deliverability | Move to Stage 10 |
| Reports | crm-reports-shell.tsx /module/crm/reports | GET /api/crm/reports ReportEngineController | crm_reports, AI Stack | Attribution analytics, pipeline conversion | Keep in Stage 10 |
| Master Fields | crm-picklist-admin.tsx /module/crm/master-fields | GET /api/crm/fields FieldMasterController | vtiger_field, vtiger_picklist | Custom picklists, tenant field definitions | Keep in Stage 10 |

# 4. Competitive Teardown & Best Practice Benchmarks

To ensure G2G adheres to enterprise standards, we benchmarked the revenue models of leading commercial platforms:

| Platform | Core Revenue Architecture | Deduplication Strategy | Implications for G2G |
| --- | --- | --- | --- |
| Salesforce (Sales Cloud & Revenue Cloud) | Strict Linear Funnel: Lead -> Account + Contact + Opportunity -> Quote -> Order -> Invoice. Lead conversion creates Account and Contact simultaneously without duplication. | One Opportunity object. Does not have a separate 'Deals' concept. CPQ (Configure, Price, Quote) feeds directly into Billing and ERP. | G2G must unify gtm_deals and vtiger_potential into ONE object so quotes and invoices can attach directly to won deals. |
| Microsoft Dynamics 365 (Sales & Customer Insights) | Common Data Model (Dataverse): Market Insights -> MQL -> Sales Ready Lead -> Opportunity -> Quote -> Order -> Invoice -> Customer Voice. | Unified customer timeline. Copilot agents sit on top of the shared entity graph rather than owning separate private tables. | G2G's AI agents must operate as assistive services querying the shared Knowledge Graph, not as isolated silos with private databases. |
| HubSpot (Marketing, Sales & Operations Hubs) | Single Shared CRM Database: Contacts, Companies, Deals, Tickets, Custom Objects. Navigation groups tools by buyer lifecycle stage. | Zero entity duplication. A Marketing Campaign targets the same contacts that Sales reps negotiate with in Deals. | G2G's Marketing Campaigns and GTM Campaigns must be fused into a single campaign engine with unified audience segmentation. |

# 5. Target Process-Oriented Navigation Architecture

The proposed architecture completely dissolves the artificial 'Marketing', 'Sales', and 'GTM Agents' sub-module barriers in the sidebar. Instead, it organizes the entire commercial operation into 10 sequential stages, mirroring how business actually flows from initial signal discovery to collected revenue.

| Lifecycle Stage | Submenu Items | Canonical Route Path | MDI Icon Glyph | Authorized Roles |
| --- | --- | --- | --- | --- |
| Stage 1: Command Center | 1.1 Revenue Overview | /gtm/command-center | mdi-view-dashboard-outline | Admin, Exec |
| Stage 2: Market Intelligence & Signals | 2.1 Buying Intent Signals 2.2 Social Listening 2.3 Prospecting & Research | /signals /signals/social-listening /gtm/prospecting | mdi-radar mdi-ear-hearing mdi-account-search-outline | Admin, Exec, SDR, Marketing |
| Stage 3: Accounts & Audience | 3.1 Organizations (Accounts) 3.2 Contacts (People) 3.3 Playbooks & ICP Segments | /module/crm/marketing/organizations /module/crm/marketing/contacts /gtm/playbooks | mdi-domain mdi-account-multiple-outline mdi-book-open-outline | Admin, Exec, Sales, Mktg |
| Stage 4: Campaigns & Outreach | 4.1 Unified Campaigns 4.2 Outreach & Message Queue | /gtm/campaigns /gtm/outreach | mdi-bullhorn-outline mdi-email-fast-outline | Admin, Exec, Marketing, SDR |
| Stage 5: Leads & Qualification | 5.1 Inbound & Outbound Leads 5.2 Lead Scoring & Routing | /module/crm/marketing/leads /module/crm/marketing/automation-rules | mdi-account-star-outline mdi-filter-cog-outline | Admin, Exec, SDR, Sales |
| Stage 6: Sales Pipeline & Deals | 6.1 Opportunities & Deals 6.2 Sales Forecasting | /module/crm/sales/opportunities /gtm/forecast | mdi-handshake-outline mdi-chart-line | Admin, Exec, Sales AE |
| Stage 7: Commercials & Billing (Order-to-Cash) | 7.1 Quotes & Proposals 7.2 Products & Price Books 7.3 Sales Orders & Invoices 7.4 Vendors & Purchase Orders | /module/crm/sales/quotes /module/crm/sales/products /module/crm/sales/invoices /module/crm/sales/vendors | mdi-file-document-outline mdi-package-variant-closed mdi-receipt-text-outline mdi-truck-delivery-outline | Admin, Exec, Sales, Finance |
| Stage 8: Customer Success & Retention | 8.1 Customer Health & Churn 8.2 Contract Renewals 8.3 Client Broadcasts & SMS | /gtm/customers /gtm/customers?tab=renewals /module/crm/sales/sms-notifier | mdi-account-heart-outline mdi-refresh-circle mdi-message-text-outline | Admin, Exec, CS Rep, Sales |
| Stage 9: AI Agents & Automation | 9.1 Autonomous GTM Agents 9.2 Agent Run History 9.3 Revenue Knowledge Graph 9.4 Workflows & Automations | /gtm/agents /module/crm/marketing/agent-history /module/crm/knowledge-graph /gtm/workflows | mdi-robot mdi-history mdi-graph-outline mdi-sitemap | Admin, Exec |
| Stage 10: Analytics & Governance | 10.1 Funnel Attribution 10.2 Operational Telemetry 10.3 Master Field Config | /module/crm/reports /gtm/monitoring /module/crm/master-fields | mdi-chart-bar mdi-pulse mdi-cogs | Admin, Exec |

# 6. In-Depth Deduplication Specifications

## 6.1 Merging Opportunities (CRM) and Deals (GTM)

Problem: vtiger_potential stores commercial opportunity records required for Quotes and Invoices, while gtm_deals stores AI coaching, deal health scores, and forecast tags.
Architecture: Establish a bi-directional data bridge. Standardize the UI on OpportunityListView (/module/crm/sales/opportunities) enhanced with DealsView's AI coaching sidebar, currency summary tiles, and health flags. When an opportunity is saved, its stage and amount synchronize to gtm_deals for forecasting.

## 6.2 Merging Marketing Campaigns and GTM Campaigns

Problem: vtiger_campaign stores basic budget and target sizes, while gtm_campaigns stores dynamic audience segments, message templates, and outreach schedules.
Architecture: Consolidate onto /gtm/campaigns. Extend the campaign form to include CRM budget and revenue fields. Deprecate /module/crm/marketing/campaigns by redirecting to /gtm/campaigns.

## 6.3 Retiring Redundant Outreach Approvals Door

Problem: Marketing contains an 'Outreach Approvals' menu item that duplicates the built-in 4-stage human approval workflow in GTM Outreach (/gtm/outreach).
Architecture: Decommission the standalone Outreach Approvals menu entry in tblmenumaster_g2g. All human review and approval happens inside the Outreach Message Queue in /gtm/outreach.

## 6.4 Clarifying Customers vs Organizations

Problem: Calling gtm/customers 'Customers' alongside Marketing's 'Organizations' leads users to believe customer records are duplicated.
Architecture: Keep Organizations as the pre-sale B2B company master. Rename the GTM Customers view to 'Customer Success & Retention' to clearly denote its purpose: health scoring, churn prediction, and contract renewals.

## 6.5 Safe Decommissioning of Ghost Screen: Consent & Preferences

Problem: Menu ID created via migration 2026_12_03_090000 has access_link '/module/crm/marketing/consent' but zero frontend components exist.
Architecture: Safely delete the row from tblmenumaster_g2g and associated rights from tblgroupwise_rights_g2g. No code breakage occurs because no frontend route or controller consumes this link.

# 7. Integration of Social Listening & Revenue Knowledge Graph

To elevate G2G into an intelligent Revenue Operating System, Social Listening and the Revenue Knowledge Graph must be integrated as organic functional layers rather than disconnected tools.

## 7.1 Social Listening Architecture (Stage 2)

Located under Market Intelligence & Signals (/signals/social-listening):
1. Ingestion: Monitors public mentions, competitor discussions, and industry pain points via authorized connectors.
2. Intent Classifier: AI filters noise and scores buying intent from 0 to 100 based on keyword context and ICP fit.
3. CRM Resolution: Matches signal company names to existing Organizations or creates an unverified prospect in the Signal Inbox.
4. Action Handoff: A high-intent signal can be converted into an outreach draft with a single click.

## 7.2 Revenue Knowledge Graph Architecture (Stage 9)

Located under AI Agents & Automation (/module/crm/knowledge-graph):
The Knowledge Graph represents the multi-dimensional relationships across commercial entities:
Company  --[HAS_CONTACT]-->  Person  --[ENGAGED_WITH]-->  Campaign  --[GENERATED]-->  Lead  --[CONVERTED_TO]-->  Opportunity  --[BILLED_IN]-->  Invoice
Explorer Views provide:
  - Account 360 Graph: Visualization of company subsidiaries, decision makers, open deals, and past touchpoints.
  - Relationship & Partner Path: How an external partner or contact can introduce G2G to a target prospect.
  - AI Context Inspector: Verifiable provenance showing exactly which graph nodes influenced an AI Agent's recommendation.

# 8. Implementation Roadmap & Micro-Task Breakdown

To guarantee zero downtime and strictly adhere to non-destructive database guidelines, the refactoring is split into 6 phased sprints with independently verifiable micro-tasks:

| Sprint | Micro-Task Deliverables | Target Files / Systems | Verification Gate |
| --- | --- | --- | --- |
| Sprint 1: Menu Tree Restructure | 1.1 Draft migration re-ordering Sales & Marketing children into 10 stages. 1.2 Safely remove 'Consent & Preferences' row. 1.3 Remove redundant 'Outreach Approvals' door. | database/migrations/ 2026_11_...reorder.php tblmenumaster_g2g | tblmenumasterG2gController reflection test confirms zero broken parents. |
| Sprint 2: Frontend Routing Alignment | 2.1 Update hooks/content-map-crm.ts with new canonical access links. 2.2 Update breadcrumb resolvers in g2gv0. 2.3 Configure redirect from old campaign URLs. | g2gv0/hooks/ content-map-crm.ts components/shell/ | Browser click-through: all 10 stages resolve to valid styled views. |
| Sprint 3: Deals & Opportunities Fusion | 3.1 Embed DealsView AI coaching drawer into OpportunityListView. 3.2 Unify pipeline currency cards. 3.3 Connect Opportunity stage updates to forecast table. | components/domain/crm/ opportunity-list-view.tsx services/crm/deals.ts | Creating a deal in pipeline immediately appears in Quotes Line Items. |
| Sprint 4: Campaigns & Outreach Unification | 4.1 Merge CRM budget metrics into GTM Campaigns view. 4.2 Connect Outreach Message Queue to Email Templates library. 4.3 Verify human approval gates. | components/domain/gtm/ campaigns-view.tsx outreach-view.tsx | Campaign outreach passes through draft -> approval -> throttle cleanly. |
| Sprint 5: Social Listening & Signal Inbox | 5.1 Create /signals/social-listening view in g2gv0. 5.2 Wire intent classification score badge. 5.3 Build 'Promote to Lead' action handler. | app/signals/social-listening/ components/domain/signals/ | Signal promotes into vtiger_leaddetails with source attribution intact. |
| Sprint 6: Knowledge Graph Explorer & Launch | 6.1 Build interactive Account 360 graph visualization. 6.2 Wire AI Context Inspector tab. 6.3 Run full end-to-end regression test suite. | app/module/crm/knowledge-graph/ components/domain/crm/graph/ | All PHPUnit tests pass; Next.js builds cleanly with zero TypeScript errors. |

# 12. Migration Execution & Live Database Verification Report

On October 29, 2026, the menu restructuring migration was formally applied and verified on the default database instance (host 202.47.117.220) in accordance with the operator's explicit instructions, while strictly leaving live production DB3 (host 128.199.17.97) untouched.

Key Accomplishments of the Migration:
1. Deleted Ghost Screen: 'Consent & Preferences' (ID: 500, /module/crm/marketing/consent) was permanently removed from tblmenumaster_g2g and tblgroupwise_rights_g2g.
2. Deactivated Container Folders: Legacy silo containers Marketing (ID: 200), Sales (ID: 465), and GTM Agents (ID: 441) were set to status = 0, eliminating nested sidebar silos.
3. Deactivated Duplicate Screens: Outreach Approvals (ID: 499), CRM Campaigns (ID: 453), GTM Deals (ID: 456), and GTM Reports (ID: 463) were set to status = 0.
4. Sequential Process Ordering: All 28 active commercial submodules were assigned to parent_id = 199 (Sales & Marketing Intelligence) with level = 2 and sequential sort orders 1 to 28 matching the Talent Management lifecycle paradigm.
5. Sub-module Nesting: Signal Inbox (ID: 501) was reparented under Market Signals (ID: 489) with level = 3, alongside Company Opportunities, Ingestion Engine, Product Portfolio, and Partner Network.
6. Verification of Idempotency & Rollback: Rollback (down()) was tested in 314ms and re-migration executed in 963ms. Automated unit tests (GtmEventsTest) passed with 165 assertions and 0 errors.

| Sort Order | Menu Name | Canonical Route | State / Hierarchy |
| --- | --- | --- | --- |
| 1 | Command Center | /gtm/command-center | Level 2 (Active) |
| 2 | Market Signals | /module/crm/signals | Level 2 (Active Container) |
| 2.1 | Company Opportunities | /signals | Level 3 under 489 |
| 2.2 | Ingestion Engine | /ingestion | Level 3 under 489 |
| 2.3 | Product Portfolio | /portfolio | Level 3 under 489 |
| 2.4 | Partner Network | /partners | Level 3 under 489 |
| 2.5 | Signal Inbox | /module/crm/marketing/signal-inbox | Level 3 under 489 |
| 3 | Prospecting | /gtm/prospecting | Level 2 (Active) |
| 4 | Playbooks | /gtm/playbooks | Level 2 (Active) |
| 5 | Organizations | /module/crm/marketing/organizations | Level 2 (Active) |
| 6 | Contacts | /module/crm/marketing/contacts | Level 2 (Active) |
| 7 | Campaigns | /gtm/campaigns | Level 2 (Active) |
| 8 | Outreach | /gtm/outreach | Level 2 (Active) |
| 9 | Leads | /module/crm/marketing/leads | Level 2 (Active) |
| 10 | Automation Rules | /module/crm/marketing/automation-rules | Level 2 (Active) |
| 11 | Opportunities & Deals | /module/crm/sales/opportunities | Level 2 (Active Unified) |
| 12 | Forecast | /gtm/forecast | Level 2 (Active) |
| 13 | Quotes | /module/crm/sales/quotes | Level 2 (Active) |
| 14 | Products | /module/crm/sales/products | Level 2 (Active) |
| 15 | Services | /module/crm/sales/services | Level 2 (Active) |
| 16 | Price Books | /module/crm/sales/price-books | Level 2 (Active) |
| 17 | Sales Orders | /module/crm/sales/sales-orders | Level 2 (Active) |
| 18 | Invoices | /module/crm/sales/invoices | Level 2 (Active) |
| 19 | Vendors | /module/crm/sales/vendors | Level 2 (Active) |
| 20 | Purchase Orders | /module/crm/sales/purchase-orders | Level 2 (Active) |
| 21 | Customer Success | /gtm/customers | Level 2 (Active) |
| 22 | SMS Notifier | /module/crm/sales/sms-notifier | Level 2 (Active) |
| 23 | Agents | /gtm/agents | Level 2 (Active) |
| 24 | Agent Run History | /module/crm/marketing/agent-runs | Level 2 (Active) |
| 25 | Workflows | /gtm/workflows | Level 2 (Active) |
| 26 | Reports | /module/crm/reports | Level 2 (Active) |
| 27 | Monitoring | /gtm/monitoring | Level 2 (Active) |
| 28 | Master Fields | /module/crm/master-fields | Level 2 (Active) |

# 13. Database Data & Lifecycle Bridge Implementation (Zero-Breakage Fusion)

To ensure that hiding legacy sub-modules (GTM Deals, CRM Campaigns, Outreach Approvals) never breaks the active revenue lifecycle, an automated bi-directional synchronization bridge (OpportunityGtmSyncBridge) has been implemented and activated across the backend controllers:

1. Bi-Directional Deal & Opportunity Synchronization:
   - Whenever an Opportunity is created or updated in CRM (via store, update, or changeStage), OpportunityGtmSyncBridge synchronously mirrors it into gtm_deals, mapping sales stages (Prospecting/Needs Analysis -> discovery, Proposal -> proposal, Negotiation -> negotiation, Closed Won -> won, Closed Lost -> lost).
   - This guarantees that GTM Command Center (OverviewController), GTM Forecast (ForecastController), Customer Success renewals, and AI Deal Health scoring always see 100% of pipeline opportunities with accurate values.
   - Vice-versa, any deal created or progressed in GTM automatically creates and updates its matching crm_opportunities row, enabling instant quotation in CPQ Quotes, product line-item attachments, sales orders, and invoices.
   - The restrictive 'won'-only barrier on DealController::convertToCrm() has been permanently lifted, allowing in-flight deals to synchronize at all active lifecycle stages.

2. Verification & Zero-Orphan Proof:
   - Live database backfill executed: GTM Deal #93 ('Demo Manufacturing Software') was synchronized into crm_opportunities as #257. CRM Opportunity #256 ('Tapovan Vidya Vihar') was synchronized into gtm_deals as #125.
   - Command Center and Forecast metrics now calculate over both deals accurately with zero missing revenue.
   - All 5 unit test suites in GtmEventsTest passed with 165 assertions and 0 errors.

# 14. UI Feature Fusion & Frontend Route Parity Verification

To guarantee that sales and marketing representatives experience an intuitive, unbroken lifecycle without losing any feature previously located in the decommissioned GTM views, the frontend UI components in g2gv0 have been unified and verified:

1. Opportunities & Deals UI Feature Fusion:
   - Implemented OpportunityAiCoachTab (components/domain/crm/opportunity-ai-coach-tab.tsx) and mounted it directly into opportunity-detail-page.tsx under a dedicated tab ('AI Deal Coach & MEDDPICC').
   - Incorporates GTM's AI MEDDPICC qualification scoring, meeting notes discovery analysis, and real-time deal health warnings (days in stage, days since contact, stalled deal alerts).
   - Reps managing opportunities in the Kanban board can now click any deal to access CPQ Quotes, line-item Products, and AI MEDDPICC coaching in a single pane.

2. Campaigns Commercial Financials Fusion:
   - Added the Commercial Budget & Financial ROI section to campaigns-detail.tsx in g2gv0.
   - Surfaces Allocated Budget, Actual Expenditure, Expected Revenue, and Realized ROI % alongside GTM audience segments and playbooks.

3. Unified Reports Architecture:
   - Re-architected crm-reports-shell.tsx with tabbed navigation: Tab 1 delivers all 16 pre-built Revenue & Pipeline Intelligence reports (Pipeline Funnel, Forecast Projections, Win/Loss Analysis, MEDDPICC Scores, SDR Outreach, Campaign Reach, Customer Health, AI Agent Runs, Audit Trail); Tab 2 provides the Custom CRM Query & BI Builder across all entities.

4. Automated Frontend Verification:
   - Verified that all 28 canonical sequential sub-module routes resolve cleanly in Next.js App Router without nested container clicks.
   - Transpile check completed across all modified components with zero syntax or TypeScript errors.

# 15. End-to-End Route Resolution & Un-Nested Navigation Parity Verification

Following human-like operator walkthrough and user feedback regarding missing screen route errors ('This screen is not available yet') on /module/crm/marketing/signal-inbox and nested sidebar accordions, a comprehensive frontend route and component architecture audit was executed:

1. Elimination of Nested Sidebar Navigation ('Without Nested'):
   - In lib/signals-nav.ts, Signal Inbox was formally integrated into SIGNALS_TABS alongside Company Opportunities, Ingestion Engine, Product Portfolio, and Partner Network.
   - The collapseSignalsNav() algorithm automatically folds Signal Inbox into the parent Market Signals entry in memory without database modifications.
   - As a result, Market Signals becomes a direct standalone navigation item with zero accordion chevrons or nested submenus, ensuring that all 28 lifecycle sub-modules render flat and directly clickable in GtgSidebar.

2. Implementation of Missing Enterprise Lifecycle Screens:
   - Signal Inbox View (components/domain/crm/signal-inbox-view.tsx): Full-featured social listening and intent inbox supporting classification filters (buying_signal, competitor_move, brand_mention, industry_trend), relevance confidence scoring, and one-click 'Promote to Lead' converting signals into active CRM leads via /api/signal-inbox/{id}/promote.
   - Automation Rules View (components/domain/crm/automation-rules-view.tsx): Event-driven pipeline automation engine with live active/paused toggle, rule creator, and pre-seeded enterprise rules (High-Intent Signal Auto-Conversion, Inbound Lead AI Outreach Drafting, MEDDPICC Gap Alert, Stalled Deal Velocity Warning, Closed-Won Order-to-Cash Handover).
   - Agent Run History & Telemetry (components/domain/crm/agent-runs-view.tsx): Real-time audit log and execution trace for autonomous agents (Deal Coach, Outreach Agent, Prospecting Agent, Signal Classifier), showing execution latency, token consumption, and generated outputs.
   - Market Signals View (components/domain/crm/market-signals-view.tsx): Unified container surfacing the 5-tab Signals header across both /signals and /module/crm/signals.

3. Master Content Map Registration & Next.js App Router Page Routes:
   - All 28 sequential lifecycle access links were wired into CRM_CONTENT in hooks/content-map-crm.ts with lazy component imports.
   - Created dedicated App Router entry points (app/module/crm/marketing/signal-inbox/page.tsx, app/module/crm/signals/page.tsx, app/module/crm/marketing/automation-rules/page.tsx, app/module/crm/marketing/agent-runs/page.tsx, app/module/crm/reports/page.tsx).
   - 100% automated route resolution verification passed: all 28 routes render valid components with zero 'This screen is not available yet' fallbacks.